SAMPLE: Change Request Form

| R E Q U E S T O R | Control Number: | 6.9.478-26 |
| --- | --- | --- |
|  | Request Date: | 09/14/09 |
|  | Requestor: | Joe Smith |
|  | Telephone: | (123) 456-7890 |
|  | Fax: | (123) 456-7890 |
|  | E-mail: | Joe.Smith@email.com |
|  | Nature of Change: (Include information on the problem, cause(s) for the change, reason for the change, reason for the request – attach additional documentation as necessary) Rename a component object in the database The current name causes some confusion among functional users who have been able to distinguish between two objects in the specification process. |  |
|  | Impact Assessment: (Include estimates on impact , task duration, scheduling, project team members, workloads, facilities, equipment, quality, cost and related tasks – attach additional documentation as necessary) Changing the object name will mean an additional level of effort of 20-40 hours. Relationships and dependencies already established for the object would need to be reestablished with the new object. |  |
|  | Suggested Solution(s) / Alternative(s): Add additional attribute to current component object to distinguish between components. |  |
| P R O J E C T M A N A G E R | Recipient: | Carlton Carlson |
|  | Date Received: | 09/14/09 |
|  | Disposition: (Include information on how decision was reached, adjust estimated impact of the change on the project – attach additional documentation as necessary.) Add additional attribute to the current component object to distinguish between the two components. The addition of the attribute should allow functional users to make the appropriate distinctions for the object without disrupting their current workflow or negatively impacting the project schedule. |  |
|  | Approved By: | Lenford Leonard |
|  | Date Approved: | 09/18/09 |