# Introduction: How to Use This Tool

Use the “Data Center Build Project Charter” to establish a clear project scope, decision rights, and executive sponsorship for the project.

Be sure to delete all information where text is colored GREY (such as this paragraph and the examples provided below) and fill in the information relating to the data center build project as necessary.

Be sure to change all necessary text to BLACK before printing or sending.

This template has been pre-populated with a real-life example of what a data center build project charter might look like. Change, delete, or add to the example as required.

# Project Definition Statement

# Project Overview

Basic Project Information

The following table includes the basic information associated with the data center build project. Please contact the project manager with any additional questions or comments.

| Project Title | Data Center Build |
| --- | --- |
| Project Sponsor/ Approver |  |
| Project Manager |  |
| Project Manager Extension |  |
| Project Team Members |  |
| Project Start Date |  |

### Project Description

| Project Purpose | The purpose of this project is, ultimately, to build a new data center facility. It will start with the planning and design phase (outlining a project plan that includes a high level budget and an approximate timeline) and lead to contractor selection, site selection and facility requirement estimations. The expectation is that some aspects of the build will be outsourced. Together with the team, decisions will have to be made around which tasks to keep internally and which to outsource to contractor(s). <Insert Organization Name> is contractually obligated to provide continuous service to it is customers. As the interruption is unavoidable, the goal of this project will be to control and to minimize the interruptions to services. In addition, if the new build allows for upgrades or changes in equipment that will result in less down time, then these need to be considered early on in the planning phases. |
| --- | --- |
| Background (optional) | The organization has experienced rapid growth over the last few years and forecasts that growth with continue to into the future. As a result of this, the current facility at <Insert Organization Name> is no longer sufficient in size to accommodate <Insert Organization Name> needs. The decision has been made to build a new data center to accommodate the organization’s growth. The new data center will need to be designed, built, and made operational with minimal interruption to the services provided to <Insert Organization Name>‘s customers and internal users. The current data centre consists of 50 servers, including racks, and 2 UPS systems. |
| Project Scope | The scope for the data center build will include all planning, design, selection, and decisions for building a new data center including; - Project Documents (plan, charter, budgeting) - Requirements gathering - Contractor selection - Site Selection - Equipment Inventory - Facility requirements estimations for power, cooling, standby power, fire protection etc. - Vendor communication Out of scope for this project is the relocation of the existing data center, which will be addressed by a separate project. |

| Project Deliverables | - Communication & Planning - Communications Plan - Project Plan - Budget Outline - Contractor Selection - Selection Criteria - Scripted Interview - Reference Check Checklist - Physical Space - Site Selection Checklist - Floor Plan and Layout Checklist - Facility Requirements Estimations - Checklist for electrical wiring and cabling - Power requirements estimations - Cooling requirements estimations - Standby power requirements estimations - Fire protection and suppression requirements - Servers - Exhaustive inventory of current data center equipment |
| --- | --- |
| Project Timeframe | Start date: Estimated end date: |
| Project Resources and Responsibilities | Include roles, responsibilities and estimated time allocation to the project: - Project Manager - Project Sponsor - Etc. |

### Key Success Factors

What are the key success factors for the project (i.e. the factors that are a necessary condition for success of the project)?

- Committed team members and steering committee - Experienced project manager leading project - Individual with past experience and expertise on data center build project team - A well-vetted due diligence process to screen potential contractors - An experienced contractor to work with the project team

How will success be measured?

- Ability for the project team to meet agreed upon goals. - Adherence to project budget and timeline - Minimal interruptions to internal and external customers

### Risk Identification

What are some of the risks that may be encountered during the project? Indicate high level mitigation strategies. (Note: A risk is defined as anything that could potentially affect the successful completion of the project).

The following are a few examples of some of the risks the organization may experience during the data center build project. Although some may seem to be a low probability or risk of minor injury, they should all be recorded so that team members are aware of what they should think about and avoid for personal safety and organizational safety.

Add and delete rows and examples as they fit to the organization.

| Category | Probability | Risk | Mitigation Strategy |
| --- | --- | --- | --- |
| Personnel Safety | Medium | Electrical systems may shock or harm personnel when working on them. | - Follow safety standards such as wearing shock-proof gloves, and using proper tools. - Hire a professional electrical engineer. |
| Personnel Safety | Low | Accidental discharge of dry chemical. If not done properly, the transport or installation or dry chemical may cause it to dump. Also, any trigger of alarm may cause dry chemical to dump, | - Hire a professional or vendor to install and test dry chemical. |

| Personnel Safety | High | Unpacking and packing of servers. Sharp edges on boxes or servers may harm individuals. As well as loading and unloading of boxes | - Wear gloves when packing and unpacking servers. - Ensure that there are enough people to lift heavy boxes. |
| --- | --- | --- | --- |
| Project | High | Construction of new building is not finished on time | - Good project management practices. - Accountability. - Ensure timeline is in contract. |
| Project | High | Project goes over budget | - Proper planning and realistic budget estimations. - Have contractor or consultant look over proposed budget. |
| Personnel | High | Inexperience of team members on data center build project may delay project | - Get team members up to speed before commencement. - Help from contractor and/or consultant. |
| Resources | High | Key internal resources may not be available when required | - A thorough timeline and project plan allocating required resources time. |

### Project Stakeholders

Key Project Stakeholders

Project stakeholders are all of the people who have a vested interest in the project, yet are not involved in the day-to-day operations of the project.

| Stakeholder Name | Role on the Project | Project Responsibilities |
| --- | --- | --- |
|  | Project Sponsor |  |
|  | Executive Sponsor |  |
|  | Contractor |  |
|  | External Consultant |  |
|  | Vendor |  |

Other Affected User Groups / Intended Audience

The following table outlines any additional user groups that will be affected and/or involved by this project.

| User Group or Audience | Involvement |
| --- | --- |
| End-User | - . May experience interruptions in service. - Will be required for initial requirements gathering - Will be required for final acceptance testing at the completion of facility build and relocation projects. |

### Communications Plan

Provide an outline of the high level communications plan. Specific dates are not required.

| Stakeholder | Frequency | Method | Purpose |
| --- | --- | --- | --- |
| Project Manager | Bi-Weekly | Meeting | Discuss project progress, any issues, etc. |

### Decision Rights

Provide an outline of the high level communications plan. Specific dates are not required.

To support in the timeline of the data center build project and respect executive time. The project manager has decided on the following decision rights procedure:

- Any e-mail or voicemail sent to executive sponsor or project sponsor that requires a go or no-go decision will specify a decision date or time within reasonable limits.

- A non-answer from the executive sponsor or project sponsor by the specified date or time will imply approval and the project may continue.

- If the executive sponsor or project sponsor does not agree or requires further clarification, they must contact the project manager within the specified timeline.

### Approval

________________________________________________________ 	     _______________________________

Project Approver Signature						     Date

________________________________________________________ 	     _______________________________

Project Sponsor/Lead Signature					      Date

________________________________________________________	      ______________________________

Project Manager Signature						      Date

________________________________________________________	      _____________________________

[Other]									      [Date]

_____________________________________________________

Info-Tech Research Group tools and template documents are provided for the free and unrestricted use of subscribers to Info-Tech Research Group services. These documents are intended to supply general information only, not specific professional or personal advice, and are not intended to be used as a substitute for any kind of professional advice. Use this document either in whole or in part as a basis and guide for document creation. To customize this document with corporate marks and titles, simply replace the Info-Tech Information in the Header and Footer fields of this document.