# IT Status Report

Introduction

Frequent communication with stakeholders not only demonstrates IT’s value, but also helps control demand, justify expenditure, and secure staff for future projects. With regular status updates, IT leaders will keep stakeholders informed about IT’s value and ensure stakeholder support.

Send this completed template to project sponsors on a weekly or bi-weekly basis. If the project or initiative is experiencing severe problems, bypass the status report and engage an emergency meeting instead.

To use this tool, simply copy and paste additional project/initiative tables as required.

To:	____________________________________

From:	____________________________________

Time Period: ______________ to ______________

| Overall Status of IT Projects |  |  |  |
| --- | --- | --- | --- |
|  | Project | Current Assessment | Previous Assessment |
| 1 | PC Refresh | Green | Red |
| 2 | CRM Rollout | Green | Yellow |
| 3 | [Project Name] | [Green/Yellow/Red] | [Green/Yellow/Red] |
| 4 | [Project Name] | [Green/Yellow/Red] | [Green/Yellow/Red] |
| 5 | [Project Name] | [Green/Yellow/Red] | [Green/Yellow/Red] |
| Comments: |  |  |  |

| Project 1: CRM Rollout |  |  |  |
| --- | --- | --- | --- |
| Accomplishments | Status | Actual Completion Date | Comments |
| Data cleansing | Complete | Jan 31, 2010 |  |
| Product evaluation | In progress |  | Due Mar 30, 2010 |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| Issues | Status | Resolution Date | Comments |
| Data integration - duplication | Resolved | Jan 10, 2010 | Extraneous database |
| Shortlisted vendor acquired | In progress |  | Monitoring resolution |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| Upcoming Activities | Status | Scheduled Completion Date | Comments |
| Implementation budget approval | Pending | Apr 5, 2010 | IT executive committee and CFO approval |
| Product purchase | Pending | Apr 15, 2010 | Contingent on implementation budget approval |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |

| Project 2: [Project Name] |  |  |  |
| --- | --- | --- | --- |
| Accomplishments | Status | Actual Completion Date | Comments |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| Issues | Status | Resolution Date | Comments |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| Upcoming Activities | Status | Scheduled Completion Date | Comments |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |

| Project 3: [Project Name] |  |  |  |
| --- | --- | --- | --- |
| Accomplishments | Status | Actual Completion Date | Comments |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| [Describe deliverable] |  |  |  |
| Issues | Status | Resolution Date | Comments |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| [Describe issue] |  |  |  |
| Upcoming Activities | Status | Scheduled Completion Date | Comments |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |
| [Describe activity] |  |  |  |

Other Significant Issues & Initiatives

_____________________________________________________

Info-Tech Research Group tools and template documents are provided for the free and unrestricted use of subscribers to Info-Tech Research Group services. Use this document either in whole or in part as a basis and guide for document creation. To customize this document with corporate marks and titles, simply replace the Info-Tech Information in the Header and Footer fields of this document.