Division

Intranet Strategy Plan

Version 1.0

May 12, 1999

Table of Contents

1. Introduction	3

2. Methodology	3

3. Vision	6

4. Strategies	6

4.1. Strategy 1 - Dedicated Server Environment	6

4.2. Strategy 2 – Content Management Solution	7

4.3. Strategy 3 – Consolidation of Ancillary Sites	7

5. Goals and Objectives	8

5.1. Short Term Goals	8

5.2. Long Term Goals	9

6. Key Enablers and Inhibitors to achieving these goals	9

6.1. Key Enablers	9

6.2. Key Inhibitors	10

7. Benefits	10

8. Costs	12

8.1. Hardware	12

8.2. Software	12

8.3. Installation and Configuration	13

8.4. Ongoing Development, Maintenance, and Support	13

9. Wish List	13

10. Risks	14

- Introduction

In April 1999, CLIENT, in conjunction with CONSULTANT, initiated a project to enhance the functionality of the Intranet Site. This project identified four key deliverables:

- A news headlines application which allows quick updates to news items and provides links to ancillary “full story” pages

- A self-updating stock ticker on the home page which links to detailed stock information

- A database-driven calendar of events with the ability to schedule conferences, meetings, community service events, etc.

- A link to the CLIENT Internet Conference Center

In addition, this engagement includes assisting in drafting a coordinated strategy plan. The purpose of this document is to identify an implementation plan that will align with CLIENT’s vision, internal communication strategy and corporate culture.  Furthermore, this plan will outline the goals and objectives of the Intranet, the benefits and costs associated with continued growth of the site, the organizational factors which will enable or hamper the success of the Intranet, and the risks involved in implementing the Intranet strategy discussed in this document.  In addition, this business plan will formulate an exhaustive listing of desired future functionality and provide an analysis of site content requirements.

- Methodology

A Private Web (or Intranet) is not just a cheap replacement for existing client/server transaction systems. It is an entirely new, receiver-based, corporate communications model.  CONSULTANT employs the use of the webWAVE development process when analyzing, designing and implementing a corporate Intranet.  The webWave methodology allows organizations to focus on the ways that Intranet technology can best benefit their company. This process provides companies with a blueprint for establishing a corporate communications vehicle that has the potential to streamline business processes, allow increased access to corporate information and revolutionize knowledge sharing while reducing overall communications costs.

Successful implementation of the webWave methodology depends on adherence to thirteen basic rules.  These rules, formulated from extensive Intranet development experience, serve as the backbone of a viable corporate Intranet strategy.

Rule 1 – Begin with the End In Mind

It is extremely important to ensure that the driving force behind your Intranet produces value for the organization. This driving force takes the form of the corporate Intranet Vision statement.  Formulation of a Vision statement allows top management and development personnel to focus on achieving the overall goals and objectives of the site from the beginning.

Rule 2 – Mind the Details to Add Additional Value

While designing applications for the private web, note ways that each part of the web can work with other parts in order to create additional value. Applications can sometimes be improved by taking a business process view of their usage and making improvements. Sometimes synergy can be achieved between applications that create a great deal of value with very little effort or time.  Once you have a basic structure, take a look at application groupings and the project as a whole to see where improvements can be made.

Rule 3 – Think Organizationally, Not Computationally

It is very important to select technologies based on goals and needed functionality, not popularity with other organizations.  This rule warns us to avoid selecting technologies just because, "everyone else has it". This leads to making decisions based on goals we set considering the specific costs and needs of the organization.

Rule 4 – Understand The Possibilities

The members of your analysis and development team must understand the technologies involved in your Private Web project, as well as understanding what is possible today using Internet technologies.  This knowledge will ensure that the best, most efficient solution can be achieved for the Private Web.

Rule 5 – Stay Off The Bleeding Edge

Where you really want to be is on the cutting edge, rather than on the bleeding edge. Stay a little behind the pack and let others discover problems in production. The Internet is going through a period of rapid discovery where companies will appear on the scene very quickly with new products. Many will cease to exist in the near future. Be wary of products and/or companies that are very new and unproven.

Rule 6 – Know Where You Are And Where You Are Going

This means understand where your organization stands and intends to go, both technically and from a staffing perspective.  Assessing not only technical impacts, but staffing impacts is crucial to the success of the new system.

Rule 7 – You Control the Choice of Tools

In stark contrast to Public Web development, Private Web development does not involve developing for any and every hardware and software combination that might be used to reach the site. Designing for the lowest common denominator in this way narrows the range of possible functions your site can offer. Since you control the standards and the selection of tools people can use, you can select the tools that offer the functionality your site requirements demand.

Rule 8 – Content Is King

You need to ensure that your content is compelling and that users can access it in ways that best assist them in doing their jobs. Ensure that information is accessible when it is needed during a business process and that the Private Web does not do anything to hinder progress. There are two basic information sharing metaphors to keep in mind when developing a Private Web:

- One is that of a convenience mart, where people can drop in, get what they need and leave

- A second way of looking at the Private Web is to view it as a place somewhere between cybercafe and community library. A place where people can walk in, hang-out, get to know each other, and get to know more about the company. Once they have done that, they are more likely to contribute content, rather than just consume what is already there.

The lesson in this is to ensure that the content you provide is something users need, and deliver that content in a way that users can best use it.

Rule 9 – Mix Up Your Staff

No, this does not mean intentionally confuse people. Rather it means that it is important to get different perspectives from people at different levels and parts of the organization. Select your project team from a diverse group and demonstrate your Private Web to broad audiences in order to get feedback from as many people as possible. In this way, you will get everyone's needs out in the open where they may be assessed and addressed.

Rule 10 – Lay Your Foundation Early

The initial development of the Intranet (prototype) serves as a model for future development, both during this project and beyond.  If it can be developed in a way that allows it to be quickly altered to deliver other types of information, then similar information areas can be developed quickly, and automatically be consistent with the first area. This involves two major considerations:

- The interface must be one that users accept and find useful within the context of the Private Web as a whole

- The technical design must be flexible, modular, and therefore easy to alter

Rule 11 – Have Policies and Procedures in Place

You must plan for managing information delivery using policies and procedures from the day the Private Web goes live.  Content is delivered from many sources across the organization. You can have discussion groups, file sharing areas, personal web servers, and other communications vehicles. In terms of empowering the individual, the impacts of these technologies are tremendous. However, without proper information management, this can be a problem. So, develop systems with technology management in mind rather than focusing purely on implementation.

Rule 12 – Eat What You Cook

You must have support at all levels for the Private Web. Getting the involvement of staff through feedback loops, internal marketing, and relationship building is critically important to the success of the project. Management support is typically gained through developing systems which improve value stream processes. Grass roots support is many times gained through providing value at lower levels and getting all staff involved in the project.

Rule 13 – Prepare For the Private Web To Become Mission Critical Fast

With the right marketing strategy, your Private Web should be met with a tremendous response from the day it rolls out. Properly managed from that point on, it will quickly (many times within a month) become a critical part of the way you do business. This means it must be treated as a production system from the very beginning from a technical maintenance standpoint and feedback must be gathered from users and considered in a structured way in order to ensure continued success and support of the system at all levels of the organization.

- Vision

As stated in Rule 1 above, when embarking upon an Intranet development project, an organization should “Begin with the End in Mind”.  This involves formulating an effective Vision statement to serve as the fundamental driving force behind the Private Web.  In order to achieve the goals and objectives set forth by top management and implement a successful Intranet strategy, it is essential that this Vision align with those of the Company and the Division.  The Vision statements for CLIENT, the Division and the Intranet can be found below.

Vision Statements

CLIENT Vision

To be a world-class telecommunication company

CLIENT Vision

To enable CLIENT to become the provider of choice in communication solutions

Internal Communication Vision

To be provided by Mr. CLIENT, Director Internal Communications

Site Vision

Over the next two years, the Intranet will offer the latest information on strategic direction and performance, up-to-date-news, and collaborative functionality to help employees work better, with enhancements to further develop the culture of the organization.

- Strategies

In order to achieve the long range Vision of the Intranet, CLIENT management has decided upon three high-level strategies.

  - Strategy 1 - Dedicated Server Environment

The current technology infrastructure does not meet the development and maintenance needs of CLIENT.  Content authors must adhere to strict technology standards that do not provide for dynamic, data-driven, feature-rich web content.  The current Intranet infrastructure is built on a Unix platform using Netscape Enterprise Web Server.  This technology requires complicated programming in languages such as CGI, Perl, and Java to create a simple dynamic web page.  In addition, the lack of a true content management solution forces authors to wait for content updates to be posted on the Intranet by technology personnel.  This results in stale sites that do not draw continual traffic.

To circumvent the limitations cited above and achieve its communication needs, CLIENT has chosen to implement a dedicated server environment to house the Intranet.  This server, based on a Microsoft platform, will draw upon the power and integration of Microsoft products to provide a scalable, robust, next-generation Intranet.  Microsoft has put in place a “digital nervous system” strategy to unite all systems and processes under one common infrastructure, releasing rivers of information and allowing companies to make quantum leaps in efficiency, growth and savings.  This DNS concept parallels closely with CONSULTANT’s philosophy and CLIENT’s vision for the Intranet.  Through the implementation of a dedicated server environment, CLIENT has the opportunity to realize its vision for the site.

  - Strategy 2 – Content Management Solution

Rule 8 of the webWave methodology states “Content is King”.  To ensure the growth and maturity of the Intranet, the site must offer fresh, information-rich content to continually draw users to the site.  To achieve this goal, it is essential that CLIENT implement a robust, flexible content management solution,  with the following characteristics:

- The solution must be flexible, allowing a high degree of customization to meet the present and future content needs of the Intranet.

- The solution must allow for quick, easy content posting.  Current content publishing processes require time consuming intervention by numerous individuals throughout the company.  In addition, these processes are not standardized, resulting in multiple routes for content submission and approval.  The content management solution chosen should assist in streamlining multiple processes into a uniform, predictable process that requires little human intervention.

- The solution must generate detailed usage reports which highlight usage patterns for predetermined time intervals.  These reports should be fully customizable and accessible to management at all levels.

- The solution should enable easy search and retrieval of site content.  Important document meta-data should be collected and used to catalog content.  Users should be able to execute site searches based on meta-data and/or keywords.  Content indices should allow for full text searches and provide split-second, comprehensive results.

  - Strategy 3 – Consolidation of Ancillary Sites

The current CLIENT Intranet landscape is made up of numerous ancillary sites.  While CLIENT management does feel that these sites add value to the organization, most of the sites succeed in duplicating information and create additional locations for users to have to search for information, thereby wasting valuable time and resources.  One additional vision for the Intranet is to serve as a repository of information within CLIENT  through the eventual consolidation of the many existing sites into one powerful communication medium.  This strategy will allow CLIENT  to harness the efforts of all employees, deliver a consistent message and foster a cohesive corporate culture within the enterprise.  The listing below outlines existing sites, describing their function and target audience.  This listing will be used by CLIENT to create global content categories and centralize Intranet applications within the Intranet.

| Site Name | Target Audience | Description |
| --- | --- | --- |

- Goals and Objectives

CLIENT management has identified the following short and long term objectives for implementing the three strategies outlined in this document:

  - Short Term Goals

- Attract new users and increase retention among user base.

- Define standards for a new conduit to disseminate internal communication.  As stated previously, the current processes by which information is distributed via the Intranet is cumbersome and slow.  Rule 11 of Intranet deployment emphasizes the importance of having policies and procedures in place to guide content development and deployment.   CLIENT must revisit these policies in light of the new functionality and automation provided by the new Intranet platform.

- Centralize all division and employee information, documents and forms.  The explosion of Intranet sites within CLIENT , and within CLIENT in general, has led to a duplication of content and a multitude of individual departmental sites.  To facilitate employees’ daily activities, information should be located in central document repositories and indexed for quick search and retrieval.

- Develop a consistent, uniform Intranet homepage.  In the world of Intranet technology, consistency is key.  Users react favorably to consistent colors, fonts, navigation, page layout, etc.  This uniformity enhances the overall usability of the site and facilitates content search and retrieval.

- Establish content areas for employees to share, disseminate and retrieve division information.

- Identify the resource requirements necessary to effectively uphold and sustain the Intranet to effectively promote greater employee and customer interaction.  Rule 9 of Intranet deployment highlights the necessity of building a multi-skilled, cross-functional development and maintenance team.  This team should be broken down into sub-teams (a Creative Team, a Technical Team and a Content Management Team).  Each of these teams should be made up of multi-faceted individuals who serve a variety of roles within the organization.

  - Long Term Goals

- Confirm and align with management and leadership committee vision for effective internal communication.  Rule 12, Eat What you Cook, stresses the importance of interfacing with all levels within the company.  This includes assuring via consistent communication that the site adheres with the direction provided by top management.

- Develop and refine a long-term content management solution to facilitate ease of site maintenance and keep site content up to date.  CLIENT, based on recommendations by CONSULTANT, has selected a content management package to propel the Intranet to a next generation Intranet.  Long-term focus must be geared towards mapping business processes to the software to gain maximum benefit.  This includes performing a detailed analysis of content requirements, content policies and procedures, content catalogues, and document security.

- Design and implement a standard hardware and software configuration for the CLIENT Intranet technology.  By moving to a dedicated server platform, CLIENT is acting as the seedling of change within the enterprise.  Success of this platform will give CLIENT the leverage to define future corporate technology standards.

- Key Enablers and Inhibitors to achieving these goals

The culture, political climate, and daily happenings within an organization can greatly influence the achievement of high-level goals and objectives.  The following CLIENT characteristics and current events serve as key enablers and inhibitors to the attainment of the goals outlined in the section above.

  - Key Enablers

- Foresight, Vision, and Strategy. CLIENT has made a concerted effort not to accept the status-quo.  They have been proactive in searching out and implementing a new Intranet solution that addresses their current and future needs.  This desire to take the Intranet to the next level, coupled with a clear Vision Statement, will enable CLIENT to carry out the strategies contained in this document.

- Enforcement of IT standards.  A group within CLIENT is currently performing a detailed usage analysis of their Intranet.  The purpose of this analysis is to formulate new content and application standards to ensure uniformity.  Due to the fact that this group’s Intranet is also housed on a Microsoft platform, CLIENT will be in a prime position to capitalize on the new “Microsoft” driven standards likely to be recommended for the organization.

- New campus move.  As employees of CLIENT LDD move to a new corporate campus, they will be in search of additional information to help coordinate their efforts.  The dynamic nature of the Intranet will provide a clearinghouse of news and headlines to an information hungry audience.  This event could serve as a quick means for the Intranet to gain a loyal audience.

- CLIENT ION rollout.  The CLIENT ION initiative will serve as a major catalyst for increasing employee reliance on the Intranet.  Due to the importance of CLIENT ION to the future of the company, it is essential that employees have the latest information concerning CLIENT ION product offerings.  The Intranet will serve as a powerful vehicle for disseminating this information.

  - Key Inhibitors

- Top management support.  It is crucial for top management to recognize the value of the new Intranet platform chosen to house the Intranet.  These benefits, as outlined in the next section, must be consistently communicated to upper management.  Lack of management support will hamper ongoing development efforts.

- Lack of Internet access.  Some of the applications under development for the Intranet rely on access to the Internet.  Those users who do not currently have Internet access will not be able to take advantage of new features as they become available.

- Benefits

The key value propositions for enhancing the CLIENT  Intranet Site are summarized below.  Benefits have been broken down based on the implementation of each of the aforementioned strategies.

Strategy 1:  Move to a dedicated server environment

- Simplifies daily site maintenance.  Updates can be made instantaneously using back end database technology.

- Provides up-to-the-minute standardized division information including news headlines with full stories, meetings, community service events and culture online, in a single interface.

- Upgrades Intranet technology to capitalize on the numerous features available on a Microsoft platform.

- Enables CLIENT to formulate new custom content management policies and procedures.

- Facilitates rapid Intranet application development.

- Enables remote site administration through an easy-to-use web interface.

- Acts as a proof of concept for emerging web technologies within CLIENT.

Strategy 2:  Implement a Content Management Solution

- Provides a comprehensive content management solution capable of meeting the expanding needs of CLIENT.

- Streamlines the content publishing process by allowing multiple content authors to submit and tag content via a drag-and-drop Web interface.

- Enables the Intranet to deliver personalized content to users based on membership in various predefined user groups

- Provides detailed usage statistics through the creation of customizable HTML reports.

- Permits users to initiate full text searches against a wide array of content stores including Microsoft Word documents, presentations, spreadsheets, .pdf files, databases, and mail systems.

Strategy 3:  Consolidation of existing ancillary CLIENT  Intranet sites

- Centralizes the dissemination of information to employees of CLIENT .

- Increases uniformity in site “look and feel”.

- Ensures compliance with content publishing policies and procedures.

- Provides for the delivery of a consistent message to employees.

- Enhances the corporate culture by establishing a sense of community among various entities within CLIENT.

- Eliminates the duplication of effort across multiple sites.

- Increases traffic at the Intranet and establishes a more loyal user base.

- Creates a more dominant web presence within CLIENT.

- Drastically slashes the need for paper for newsletters, event announcements and other items than can be published on the Intranet, greatly decreasing CLIENT’s paper and printing expenses

- Sparks collaboration by allowing employees of CLIENT to share ideas and opinions.

- Costs

The costs associated with implementing the dedicated server purchase are outlined below:

  - Hardware

| Item | Cost |
| --- | --- |
| Dell PowerEdge 4300 Pentium® III Xeon™ 500-MHz processor 512 MB of ECC EDO memory |  |
| Four 9.1 GB Wide-Ultra SCSI3 Hard Drives |  |
| Upgrade to 1 GB EDO memory |  |
| Additional 750/500-Watt Hot Plug Power Supply |  |
| Additional fan |  |
| 17” Monitor |  |
| Keyboard and Mouse |  |
| Internal DLT Tape Drive 35/70 GB |  |
| Single DLT 35/70 Tape Cartridge |  |
| Total | $14,153.82 |

  - Software

| Item | Cost |
| --- | --- |
| Microsoft Windows NT Server 4.0 Standard | Included with server purchase |
| Microsoft SQL Server 7.0 (includes 50 user client access license pack) | 4,323.00 |
| Microsoft SiteServer 3.0 (includes 50 user client access license pack) | 1,555.00 |
| Total | $5878.10 |

  - Installation and Configuration

| Item | Cost |
| --- | --- |
| 40 hrs. @ $150.00/hr. | 6,000.00 |
| Total | $6,000.00 |

| Total Cost | $26,031.92 |
| --- | --- |

Note:  costs estimates are based on quotes from CLIENT

  - Ongoing Development, Maintenance, and Support

CLIENT may opt to outsource development, maintenance, and support for the Intranet or utilize internal personnel.  It is important to note that Intranet development is never complete; an Intranet is a living entity that requires constant update and management.  As Rule 13 states, the owners should prepare for the Private Web to become mission critical fast.  As more and more employees rely on the Intranet to perform their daily jobs, it is essential that CLIENT management revise staffing requirements to keep the Intranet fresh and reliable.

- Wish List

This section provides a “wish list” of potential enhancements to the Intranet. It is important to understand that the following list of candidates is not within the scope of the first implementation. During subsequent phases of the project we will identify the functions that provide the most benefit to CLIENT and can be delivered within a reasonable timeframe and cost structure.

- Streaming audio and video

- Extended search engines

- Searchable databases for rate and availability quotes

- Interactive, online presentations

- Live chat

- Online surveys and questionnaires

- Dynamically constructed, standardized organizational charts

- Online exchange area for classified ads, lost and found, etc.

- Employee car pool sign-up

- Fun, “mindless” items (cartoons, thought of the day, contests)

- Project management applications

- Online status reports

- Issue tracking applications

- Online ordering of CLIENT logo items

- New employee introductions

- Ordering of presentations and sales collateral literature

- Audiovisual checkout

- Conference room reservation system

- Electronic publishing of CLIENT magazine

- Risks

The following risks have been identified as possibly affecting future development of the CLIENT Intranet.   The consequences of these risks along with strategies for coping are also summarized below.

| Risk: High |  |
| --- | --- |
| Hardware and software not being available for timely development and testing during the project |  |
| Consequences |  |
| Delay systems development and implementation of the solution. |  |
| Strategies | Contingent Actions |
| Utilize CONSULTANT development server for initial development and testing. | Request hardware vendor to provide loaner hardware. |

| Risk: High |  |
| --- | --- |
| Pushback on site centralization. |  |
| Consequences |  |
| Lack of support by user community for consolidating Intranet sites. No increase in traffic to the Intranet. Seen as attempting to monopolize Intranet technology within the enterprise. |  |
| Strategies | Contingent Actions |
| Include other site developers in consolidation strategy meetings. | Communicate consolidated site vision and solicit support (rather than command support). |

| Risk: High |  |
| --- | --- |
| Lack of support by CLIENT internal help desk for Intranet applications. |  |
| Consequences |  |
| Alienate new and potential users of Intranet applications. |  |
| Strategies | Contingent Actions |
| Work with help desk to ensure support of applications and functionality before deployment. | Develop detailed help files and cross-browser functionality. |

| Risk: Medium |  |
| --- | --- |
| On the leading edge of technology with dedicated server platform. |  |
| Consequences |  |
| Lose IT support and maintenance of web server. |  |
| Strategies | Contingent Actions |
| Work closely with IT department to maintain relationship. Give IT a sense of ownership over technology. | Approach deployment as “prototype” or “test-bed” for new Intranet technologies. |

| Risk: Low |  |
| --- | --- |
| Need additional resources dedicated to developing, maintaining, and supporting the site. |  |
| Consequences |  |
| Site grows beyond divisions ability to support it. |  |
| Strategies | Contingent Actions |
| Notify top management of resource importance. Allocate adequate budget to Intranet development. | Develop staffing plan. |