SAMPLE: Project Concept

| Project: Wiki System Implementation | System: Company Servers |
| --- | --- |
| Project Manager: Carlton Carlson | Project Owner: Lenford Leonard |

Business Need

The loss of market share over the last four quarters can be attributed to the untimely, inaccurate, and inaccessible information across all units responsible for defining product components.

Strategic Direction

The business needs an easily understandable workflow for current and future employees, in order to regain a dominant market share. Workflow is the path that a business object follows to completion. The current workflow depends on a centralized process focused around the role of a single individual. The current system is also inaccessible to other departments within the company, which slows down the creation of product specifications and marketing materials. Without this centralized function, products cannot be produced or changed.

Organizational Needs and Deficiencies of Current System

The current system needs to be changed, due to risk associated with an undocumented, and centrally accessible product development process. The current unwritten process is only understood by a single, long-term employee. This does not provide the flexibility needed to survive and compete in a new business environment.

Alternatives

The following alternatives have been identified and considered to meet this business need.

- Business as usual

- This alternative will do nothing to improve the company’s performance, nor will it increase multi-departmental coordination throughout the product development cycle

- Encourage individual employees to maintain and communicate their own specification data within the workflow process, before it is required for product production.

- This alternative does not provide for the coordination of data across the organization, and will not promote corporate sharing of information. If individuals are responsible for creating and maintain their own databases, compatibility issues will arise and standardization will not be enforceable.

- Use the existing database and E-mail

- This alternative is not an acceptable alternative because the current database does not allow for attachments and .jpeg files cannot be stored there. Process flow diagrams are required and cannot be stored in the current database.

Required Enterprise Resources

| STAKEHOLDER | GROUP NAME |
| --- | --- |
| Sponsor | Vice President of Operations – Lenford Leonard |
| Customer | - Operations Group Members - Engineers, Plant Managers, Marketing |
| End Users | - Operations Group Members - Engineers, Plant Managers, Marketing |
| Performing Organization | Wiki System – New Development Team |
| Other Individuals / Organizations | - Consultants from Acme Systems - Training and Documentation Consultants |
| Project Team | - Consultant from Acme Systems - 4 Team Members from the Wiki System New Development Team - Specialty Project Leads for workflow definition, database object definition, infrastructure, installation and support |
| Project Manager | Carlton Carlson |

Technical, Environmental and Economic Considerations for Project Success

- Increased speed to market by 20% after 80% of the end-users have system implementation

- 85% of system end-users rate their satisfaction with the new system as an improvement over the existing system

- Successful migration of all existing system data to new system

- All objects and their attributes , needed for production, are clearly identified